CongestionAI – Predict When NOT to Drive (Project Plan)

# 1. Goal & Motivation

Traffic congestion emerges from predictable interactions between weather, human activity, road structure, and past incident patterns.
The objective of this project is to build an AI system that predicts congestion risk for a given location and time, using a combination of free datasets and/or free-tier APIs.
The final tool should help users anticipate high-risk moments and make informed mobility decisions.

# 2. Project Scope & MVP

The project should deliver a minimal but functional end-to-end system that can:

- Ingest data from:

  - Free historical datasets (e.g. Unfallatlas for accidents, DWD for weather),

  - and/or free-tier live API calls (TomTom/HERE for traffic; DWD for weather).

- Transform raw data into a unified feature schema
(time, location buckets, weather conditions, accident density, road type…).

- Train a predictive model to estimate congestion levels or risk scores for future time windows
(horizon to be defined).

- Provide a user-facing output:

  - A map or heatmap visualization of risk,

  - A simple interface (Streamlit/FastAPI) to request predictions for any chosen time/location.

# 3. Data Strategy (Free & Practical Options)

The data required is of 3 types:

- Weather data

- Spatial data (road network + segments)

- Traffic speed / congestion level

- Accidents or incident history could be added as optional task

Heavy-Data Training + Light API Inference

- Train the model with large static datasets:

  - Unfallatlas (geo-coded accidents)

  - DWD historical weather

  - Datasets on wiz.berlin.de for congestion/spatial data

- At inference: use only free-tier APIs to populate the same features:

  - DWD Weather API (free)

  - TomTom Traffic API or HERE API (free tier) or Berlin API

  - Optional Overpass (OpenStreetMap) for road metadata

# 4. Technical Objectives

- Data ingestion & cleaning
(CSV parsing, API calls, rate-limits, merging heterogeneous sources)

- Geospatial preprocessing
(grid creation, spatial joins, accident density)

- Feature engineering
(weather normalization, time features, road categorization)

- Modeling
(classification or regression of congestion level)

- Evaluation
(accuracy, recall for high-risk events, stability across time)

- Simple deployment
(interactive prediction interface)

# 5. Optional Enhancements

If time permits, the following stretch goals may be added:

- Real-Time Update Loop
Periodic polling of APIs to refresh predictions continuously.

- What-If Simulations
User can shift departure time or alternate routes and observe predicted changes.

- Explainability
Highlight factors contributing most to each prediction (e.g. shap values).

- Advanced Geospatial Modeling
Use clustering or spatial graph structures for better risk propagation.

- Optional LLM Layer: generate short textual insights explaining why a risk is high
(e.g., “Rain + evening rush hour historically increases congestion in this zone.”)

VMZ LOS Live API – Summary (Berlin)
A public WFS endpoint providing live traffic congestion for Berlin as GeoJSON. Each feature is a road segment with current speed (speedavg), free-flow speed (freeflowspeed), congestion level (los), travel time, and geometry.

Use it for:
Getting real-time congestion data, mapping live traffic to TEU detectors, feeding live features into your model, or generating live congestion maps.

Endpoint: https://api.viz.berlin.de/geoserver/mdh/ows

Main parameters used:

- service=WFS
→ Requests a Web Feature Service (returns vector data, not tiles).

- version=1.0.0
→ WFS protocol version.

- request=GetFeature
→ Asks the server to return geospatial features.

- typeName=mdh:vmzlos-step
→ Selects the dataset: the live congestion layer.

- outputFormat=application/json
→ Requests GeoJSON output.

Returned structure

The server returns a GeoJSON FeatureCollection containing:

- type: "FeatureCollection"

- features: a list of road segments (≈18k)

- totalFeatures, numberReturned, numberMatched

- timeStamp: time of data generation

- crs: coordinate system info

- bbox: bounding box of all features

Each feature includes:

Geometry

- type: "LineString"

- coordinates: list of [lon, lat] pairs representing the road segment.

Properties (live congestion attributes)

- gid: segment ID

- unique_id: internal segment identifier

- from_node, to_node: network nodes

- strkat_*: road category

- closed: 0/1 (road closure)

- los: congestion level (integer)

- speedavg: current average speed (km/h)

- freeflowspeed: typical uncongested speed

- traveltime: current travel time